Village Road Rehabilitation Project

CompletionReport

| 01 | Name of District | : | Jhenaidah |
| --- | --- | --- | --- |
| 02 | Name of Upazila | : | JhenaidahSadar |
| 03 | Name of Works | : | Rehabilitation of JhenaidahKotchandpur Road – Shaheb Bazar RoadCh 174 – 744m. ID-244195158. |
| 05 | Contract No./Package No. | : | e-Tender/LGED/Jhenai/VRRP/20-21/w-1285 |
| 06 | Contractor’s Legal Title | : | M/S Neshit Kumar Dutto. |
| 08 | Type of Bill & Work Progress | : | 1st&Final Bill and Work Progress 100% |
| 09 | Original Contract Price as in NOA | : | BDT: 2,517,386.000 |
|  | (a) Date of Commencement | : | 23-01-2021 |
|  | (b) Date of Actual Completion | : | 20 – 03 - 2021 (Work Complete 100%) |