TERMS OF REFERENCE

	Contract 
	P1-S01-001

	Project
	BPEEIP- Site Selection, Resource Assessment and Pre-feasibility Study for Wind and Solar Parks

	Expertise
	Power System Specialist 

	Source
	International
	Category
	Individual

	Objective/Purpose of the Assignment:
The objectives of this study are:
· Development of RE projects in the country;

· Selection of sites for establishment of at least four renewable energy projects;

· Pre-feasibility study of two wind and two solar projects;

· Identification of potential and ready projects;

· Resource assessment at the selected sites.
Scope of Work:
The following are the scope of services of the consultant who would conduct a reconnaissance study but not limited to:

(i) Collection of lists of present and planned RE projects of all utilities;

(ii) Analysis of previous studies and measurements conducted by various agencies;

(iii) Collection of wind and solar maps and any site-specific studies and measurements studies produced by such studies;

(iv) Collection of available information from national/international sources;

(v) Rank the sites according to the merits;

(vi) Estimate plant capacity at the sites;

(vii) Report on the status of the land and mention the method of acquisition;

(viii) Carry out preliminary Environmental Impact Assessment;

(ix) Report on power evacuation facilities;

(x) Include Terms of Reference for selected sites for detailed feasibility studies.

.

Detailed Tasks and/or Expected Output
The Power System Specialist (International) will be responsible for the overall quality and implementation of the resource assessment, site selection and pre-feasibility studies, providing the required support to the Executing Agency (EA) the Power Division and the Implementing Agency (IA), and reporting to an Asian Development Bank (ADB) project officer. In particular, the tasks of the Power Systems Specialist (International) will include, but not limited to the following:
(i) Coordinate with other team members to develop a detailed work plan and an implementation schedule, work with the EA/IA to oversee the consulting team, and compile, edit, and ensure the quality of reports to be issued under the studies.

(ii) Consult with EA/IA counterpart staff in relation to the project objectives, design and implementation.

(iii) Direct national consultants in the day to day operational management of the pre-feasibility study;

(iv) Review the sites listed above, their status of development in preparation for pre-feasibility assessment; conduct discussions with Power Division, Power Cell and each generation company to develop a comprehensive long-list of sites/projects, each approximately sized at 100 MW for wind or solar power development;

(v) In consultation with and inputs from the Wind Power Specialist and the Solar Power Specialist, prepare a status report on the sites/projects in the long-list, in terms of resource availability, quality of resource information, status of land allocation, ease of grid interconnection,

(vi) Develop, discuss and implement a ranking methodology to select most promising sites to be included in the upcoming feasibility studies, present to Power Cell and generation companies, and finalize;

(vii) Prepare tentative grid interconnection plans and costs, to be provided with each pre-feasibility study, in consultation with Power Grid Company of Bangladesh (PGCB);

(viii) Review the Bangladesh grid code, guidelines for interconnection of intermittent sources, and the present best practices, and provide an outline of issues to be studied by feasibility study teams and the transmission planning teams conducting parallel studies.

(ix) In consultation with the Wind Power Specialist and the Solar Power Specialist, prepare cost estimates and technical specifications of wind and solar measuring instruments and equipment required to be installed on-site at each one of the four sites selected, to secure investment-grade resource data, in preparation for the feasibility studies;

(x) Assist Power Cell or the respective generating company to procure, install and operationalize the required measuring equipment, and to create an enabling environment for the feasibility study team to commence work;

(xi) Organize an inception workshop and a concluding workshop to discuss and disseminate the findings among the Power Division/Power Cell staff, the generating companies, and other stakeholders.

Minimum Qualification Requirements
The consultant should preferably have a degree in electrical engineering and specialization in power system analysis / planning and preferably 15 years of experience in the energy sector including in power generation, transmission network analysis, grid integration of renewable energy-based generation.  Ability to coordinate contributions of specialists in other disciplines to complete a joint product.

Minimum General Experience                            15 years

                                 Minimum Specific Experience (relevant 

                                                                         to Assignment)           10 years

                                Regional/Country Experience                              Required


	

	Deliverables
1. Site selection report

2. TOR for feasibility study

3. Pre-feasibilty draft study report

4. Final Study Report


	Estimated Submission Date
1. 30 Nov 2017
2. 31 Dec 2017

3. 31 Jan 2018
4. 28 Feb 2018
	               Type


	Schedule and Places of Assignment (chronological and inclusive of travel)

The assignment include travel to different sites for wind and solar data assessment and can be finalized only at a later stage.



	City and Country
	Working Days
	Est. Start Date
	Est. End Date
	Other Details

	Home Office / Site visit including travel and survey 
	     120
	  1 Nov 2017
	 28 Feb 2018
	

	
	     
	
	
	

	Total
	      120
	Intermittent
	
	


